# gitctx: Complete Step-by-Step Implementation Plan with Pitfalls, Mitigations, and Verification

This implementation plan defines the construction of gitctx, a high-fidelity indexing engine designed to provide Large Language Models (LLMs) with verifiable, structured facts from Git history. Unlike standard RAG (Retrieval-Augmented Generation) systems that index raw text, gitctx treats code history as a temporal graph of functional changes.

Project Invariants

To ensure scientific validity and operational reliability, the following invariants are enforced mechanically via CI and runtime checks:

| ID | Invariant | Enforcement Mechanism |
| --- | --- | --- |
| I1 | No network/LLM calls during indexing or retrieval. | unshare -n in CI; mock HTTP layer in tests. |
| I2 | Deterministic indexing (Repo + Config = Byte-identical state). | Double-index comparison test (Part 4.2). |
| I3 | Incremental index ≡ Full index. | State equivalence test on commit ranges (Part 4.3). |
| I4 | Every fact carries a verifiable citation. | SQL NOT NULL constraints on commit_sha and path. |
| I5 | No LLM-derived text in embedding inputs. | Physical table isolation for explain_cache. |
| I6 | Evaluation corpus is pinned by commit SHA. | eval/corpus.lock.toml validation. |
| I7 | Reported numbers include baseline and uncertainty. | Mandatory template columns in cargo xtask eval. |
| I8 | Traversal semantics are explicit. | index_state.traversal metadata field. |

1. Phase -1: Foundation and Corpus Selection

1.1 Repository Scaffolding

- Build: A Rust workspace containing gitctx-core (extraction), gitctx-index (storage), gitctx-query (retrieval), and gitctx-eval.

- Pitfalls: Dependency bloat and slow compile times for the eval harness.

- Solutions: Use a shared core crate; avoid tokio in the indexer if possible to keep it a simple CLI tool.

- Verification: cargo test passes in under 10 s for the base workspace.

1.2 Synthetic Fixture Generation

- Build: A tests/fixtures/mkrepo.rs utility to programmatically generate tiny Git repositories.

- Pitfalls: Real-world Git edge cases (evil merges, renames, submodules) are hard to find in small repos.

- Solutions: Explicitly generate fixtures for: (1) Linear history, (2) File rename, (3) Cross-file move, (4) Merge with conflict, (5) Squash-merge signature.

- Verification: Unit tests for lineage must pass against these fixtures with 100% accuracy.

1.3 Corpus Selection and Leakage Stripping

- Build: eval/harvest.py to select 3-5 Python repos based on issue-linking density (>150 traceable issues).

- Pitfalls: Data Leakage where the query (issue body) contains the answer (commit hash or file name).

- Solutions: Strip Fixes #N, Closes, and PR URLs from the indexed commit messages.

- Verification: Grep the index for issue IDs; count must be zero.

2. Phase 0: Python De-risking (The Ablation Grid)

Before committing to the Rust implementation, a Python prototype validates the retrieval thesis.

2.1 The Ablation Grid

- Build: A 5×5 matrix testing 5 document templates (D1-D5) against 5 retrievers (R1-R5).

- Templates: D1 (Raw Diff), D2 (Commit Message), D3 (Function Signature + Diff), D4 (Templated Pseudo-doc), D5 (D4 + Co-change context).

- Retrievers: BM25, MiniLM-L6, BGE-M3, RRF (BM25 + MiniLM), and a Code-aware model.

- Verification: Calculate Recall@10 and MRR (Mean Reciprocal Rank). A Δ<0.05 in Recall is treated as noise.

3. Phase 1: Extraction and Function Lineage

3.1 Git Traversal and Historical AST Parsing

- Build: A libgit2 walker using first-parent logic. For each commit, parse changed blobs using tree-sitter.

- Pitfalls: Syntactically broken code in historical commits.

- Solutions: Implement a “degraded chunk” fallback that treats the whole file as one chunk if parsing fails.

- Verification: Log parse_success_rate; target >98% for mature repos.

3.2 The Lineage Algorithm

- Build: An ordered matching engine to track functions across time.

- Algorithm Steps:

- Exact match (Path + Qualified Name).

- Move detection (Qualified Name + MinHash fingerprint).

- Rename detection (Path + MinHash).

- Fuzzy match (MinHash threshold >0.7).

- Verification: Synthetic mutation testing. Apply 10 transformations (M1-M10) to a file and verify the engine tracks the identity.

// Rust Sketch: Lineage Fingerprinting
pub struct FunctionFingerprint {
    pub qualified_name: String,
    pub minhash: Vec<u64>,
    pub signature_hash: u64,
}

fn calculate_minhash(tokens: &[String]) -> Vec<u64> {
    // Implementation of K-permuted MinHash for Jaccard similarity
    // ...
}

4. Phase 2: Indexing and Data Modeling

4.1 SQLite Schema (DDL) The database is the source of truth for all temporal facts.

-- Core Schema for gitctx
CREATE TABLE index_state (
    schema_version INTEGER PRIMARY KEY,
    config_hash TEXT NOT NULL,
    embedding_model_sha256 TEXT NOT NULL,
    traversal_mode TEXT DEFAULT 'first-parent'
);

CREATE TABLE function_lineage (
    lineage_id INTEGER PRIMARY KEY,
    first_seen_commit TEXT NOT NULL,
    last_seen_commit TEXT NOT NULL,
    canonical_name TEXT NOT NULL
);

CREATE TABLE function_touches (
    lineage_id INTEGER REFERENCES function_lineage(lineage_id),
    commit_hash TEXT NOT NULL,
    path TEXT NOT NULL,
    start_line INTEGER,
    end_line INTEGER,
    match_confidence REAL,
    PRIMARY KEY (lineage_id, commit_hash)
);

CREATE TABLE call_edges (
    caller_lineage_id INTEGER,
    callee_lineage_id INTEGER,
    valid_from_commit TEXT,
    PRIMARY KEY (caller_lineage_id, callee_lineage_id, valid_from_commit)
);

CREATE TABLE explain_cache (
    fact_hash TEXT PRIMARY KEY,
    llm_explanation TEXT NOT NULL
);

4.2 Vector Store and RRF Fusion

- Build: A memory-mapped f32 vector store for cosine similarity.

- Fusion: Combine Tantivy (BM25) scores with vector scores using Reciprocal Rank Fusion.

- Verification: Determinism test. Index the same repo twice; the tantivy segments and SQLite WAL-cleared files must be bit-identical.

5. Phase 3: Agent Surface (CLI & MCP)

5.1 MCP Tool Implementation

- Build: A Model Context Protocol server exposing tools: get_function_history, find_related_changes, query_why.

- Pitfalls: LLMs exceeding token limits with large diffs.

- Solutions: Implement a compact mode that returns only commit summaries and line ranges, and a full mode for specific deep-dives.

- Verification: MCP inspector tool validates the JSON-RPC schema.

5.2 Output Envelope Every response must include metadata to ensure the agent knows the context of the facts.

{
  "gitctx_version": "0.1.0",
  "config_hash": "a1b2c3d4...",
  "results": [...],
  "warnings": ["Parse error in commit 8f2e1: fallback to raw diff used"]
}

6. Evaluation and Risk Management

6.1 Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Lineage drift in long chains | High | Med | Use git log -L as a secondary validation signal. |
| Embedding model truncation | Med | High | Check truncation rate; use models with 8k+ context if needed. |
| SQLite write bottleneck | Low | Med | Single-writer channel pattern with WAL mode enabled. |

6.2 Performance Budgets

- Indexing Speed: >50 commits · s−1 on a standard workstation.

- Query Latency: <200 ms for RRF retrieval.

- Storage Overhead: <20% of the .git directory size.

6.3 Defense and README Framing The project must be framed as a fact-provider, not a reasoner.

- Non-Goal: Generating code or writing commit messages.

- Goal: Providing the exact historical context (e.g., “This function was changed 4 times in relation to Issue #402, primarily by Author X”).

Schedule and Cut Order

- Days 1-5: Phase -1 (Scaffolding & Fixtures).

- Days 6-15: Phase 0 (Python Ablation). Gate: If RRF doesn’t beat BM25 by 15%, pivot to pure keyword search.

- Days 16-35: Phase 1 & 2 (Rust Core & Indexing).

- Days 36-45: Phase 3 & 4 (MCP & Final Eval). Cut Order: Drop doc-RAG first, then drop call-graph depth, then drop blame-attribution.

This plan ensures that every component of gitctx is built on a foundation of measurable accuracy, providing a reliable “memory” for AI-assisted software engineering.